MIRAGE

Complete Engineering Specification

Architecture · Build Order · Data Model · Contracts · Acceptance · Cost

The final, self-contained document. Everything needed to begin production is in here.

This document supersedes all prior Mirage architecture plans and build manuals. Where any earlier document conflicts with this one, this document wins. Nothing here is deferred, optional, or roadmap. Numbering is dependency order only.

Version 1.0 FINAL  ·  24 July 2026  ·  RabbitEye Secure

# Contents

PART 1 — Architecture & Decisions

1. What Mirage is (and the honest boundary)

2. Locked decisions

3. The four laws of state

4. Deployment units & ownership

5. Topology & trust boundaries

6. The five mechanisms (pinned)

PART 2 — Build Order (Stage 0–12)

Stages 0–12, Steps 1–24, each with a numeric done-check

PART 3 — Engineering Reference (Appendices A–L)

A. Repository & package layout

B. PostgreSQL data model

C. Event & command envelopes

D. NATS streams & delivery

E. Elastic data streams

F. API & sandbox command contracts

G. Windows service specifications

H. Protocol broker specifications

I. AI snapshot, policy & action schema

J. Canary classification matrix

K. Observability & alert thresholds

L. Resource sizing & lab cost control

PART 4 — Acceptance

Numeric Definition of Done · Start-work checklist

PART 1

Architecture & Decisions

# 1. What Mirage Is (and the honest boundary)

Mirage watches a simulated employee Windows endpoint. When a detection fires, an investigation case opens. A supported connection is brokered into an isolated Windows sandbox that looks like the employee's machine. Inside, a low-noise Spider agent observes everything, and an AI — constrained to a fixed set of structured actions — adapts the environment and feeds tracked bait artifacts. Everything the intruder does is captured, hashed, and assembled into an evidence-ready investigation package. It runs as a controlled cyber-range lab: you attack from Kali, Mirage runs the trap, the output is a signed case file.

The boundary that keeps Mirage legal and real Everything happens inside Mirage's own sandbox. Nothing reaches out to the intruder's machine. Bait files report back when opened (canary tokens); they never execute against anyone. Mirage never claims to move a live session between machines by magic: supported connections are brokered through Mirage from the moment they start, and the backend (real endpoint vs sandbox) is chosen before the connection completes.

# 2. Locked Decisions

Final for Release 1. No alternatives remain. An engineer never substitutes a technology without a recorded Architecture Decision Record.

| Area | Locked choice |
| --- | --- |
| Backend API | Python 3.12 + FastAPI |
| Background workers | Python (worker entrypoint, same codebase) |
| Workflow database | PostgreSQL 16 — source of truth for state |
| Event bus | NATS JetStream — at-least-once + replay |
| Telemetry & search | Elasticsearch 8.x |
| Elastic agent mgmt | Kibana + Fleet Server |
| Evidence bytes | Amazon S3 + Object Lock (WORM) |
| Evidence signing | AWS KMS asymmetric (RSASSA_PSS_SHA_256) |
| Dashboard | React + Next.js |
| 2D / 3D graph | Cytoscape.js / Three.js (one shared model) |
| Identity | Keycloak (OIDC) |
| Reverse proxy / HTTP broker | Nginx |
| Sandbox control channel | WebSocket over TLS (sandbox dials OUT) |
| SSH / RDP broker | OpenSSH bastion / Windows RD Gateway |
| Private CA | step-ca issuing short-lived certs |
| Golden image | Packer → approved AMI + KMS-signed manifest |
| Cloud provisioning | Terraform |
| Server packaging | Docker Compose (single control node) |
| Windows installers | WiX-built signed MSI |
| Detection | Sysmon + Elastic Defend + Suricata |
| Artifact scanning | libmagic + ClamAV + YARA + oletools |
| Observability | OpenTelemetry |
| Routing cache | mirage-api in-memory 1-second TTL (no Redis in R1) |
| AI integration | Provider-independent adapter, one configured default |

# 3. The Four Laws of State

Every piece of data has exactly one owner. Nothing stores what another component owns. This single rule prevents most of the mess that kills projects like this.

| Owner | Owns | Never holds |
| --- | --- | --- |
| PostgreSQL | Cases, sessions, lifecycle state, users, directives, proposals, policy decisions, artifact metadata, evidence ledger, routing decisions, idempotency + outbox | High-volume telemetry; evidence bytes |
| Elasticsearch | Endpoint/sandbox telemetry, detections, search, dashboard read models | Workflow state; authoritative case truth |
| Amazon S3 | Evidence bytes, snapshots, exports, manifests | Queryable state |
| NATS JetStream | Async delivery between components, replay | The source of truth for anything |

# 4. Deployment Units & Ownership

A modular monolith plus a small set of workers — not a microservice zoo. These are the processes that run.

| Unit | Exclusive responsibility |
| --- | --- |
| mirage-api | Cases, sessions, users, directives, artifact metadata, reports, routing decisions, dashboard + control APIs |
| mirage-worker | Detection correlation, behaviour profiling, AI orchestration, deterministic policy, evidence verification, read-model generation |
| mirage-outbox-relay | Reads the Postgres outbox and publishes to NATS (Appendix D) |
| mirage-agent-ingestion | Agent auth, envelope validation, sequence check, dedup, event publication |
| mirage-sandbox-gateway | Terminates the sandbox WebSocket, issues structured commands, tracks acks + heartbeats |
| mirage-artifact-scanner | Type detection, ClamAV/YARA/oletools scan, hashing, quarantine |
| mirage-canary-collector | Public token callbacks — ISOLATED (serverless: API Gateway + Lambda) |
| mirage-report-worker | PDF/DOCX + JSON generation, manifest hashing, KMS signing |
| mirage-dashboard | React SOC console (served behind Nginx) |
| Infrastructure | postgres, nats, elasticsearch, kibana, fleet-server, keycloak, nginx, step-ca |

# 5. Topology & Trust Boundaries

Five subnets, private by default. Attacker-facing paths can never reach control or evidence.

PUBLIC (edge only): Nginx/HTTP broker ¦ SSH bastion ¦ RD Gateway ¦ VPN (canary collector is serverless, off-VPC) --------------------------------------------------------------------- CONTROL (private): mirage-api, worker, gateway, ingestion, outbox-relay, postgres, nats, elasticsearch, kibana, keycloak, step-ca ENDPOINT (private): Windows employee VM (Sysmon, Elastic Agent, MirageEndpoint) SANDBOX (private): Windows sandbox VM (Spider, EnvController) -- dials OUT only ATTACKER (private): Kali -- reaches broker entry points, NOTHING else --------------------------------------------------------------------- S3 + Secrets + KMS: via VPC endpoints (no NAT gateway)

| From | Port / protocol | To |
| --- | --- | --- |
| Analyst browser | 443 HTTPS / VPN | Nginx → dashboard + API |
| Endpoint Elastic Agent | 8220 | Fleet Server |
| Fleet Server | 9200 | Elasticsearch |
| Endpoint / Spider agent | 443 mTLS | Agent Ingestion |
| Environment Controller | 443 outbound WSS | Sandbox Gateway |
| Control services | 5432 / 4222 / 9200 | Postgres / NATS / Elastic |
| Control services | VPC endpoint | S3, Secrets Manager, KMS |
| Canary callback (public) | 443 | Serverless collector → evidence |

# 6. The Five Mechanisms (Pinned)

The five points where earlier plans said WHAT but not HOW — pinned once here so no stage re-invents them.

## 6.1  Broker backend-selection

mirage-api owns routing_decisions and exposes /route. Brokers are thin clients that call /route before establishing a backend.

Analyst approves steering -> mirage-api writes routing_decisions -> decision served by /route (1s in-memory TTL cache; Postgres authoritative) -> HTTP/SSH/RDP broker calls /route(match_key) BEFORE backend established -> broker receives ENDPOINT or SANDBOX; default = real ENDPOINT -> backend established once; steering recorded on case timeline

match_key = protocol + listener_id + source_ip + SNI_or_authenticated_principal. A unique constraint forbids two active decisions sharing one match_key during overlapping validity. If /route is unreachable, brokers fail safe to the endpoint and alert. Built in Step 8a, before any broker.

## 6.2  Per-protocol threat model (not uniform)

| Protocol | Who connects | Mirage behaviour |
| --- | --- | --- |
| HTTP/HTTPS | Intruder, unaware | Transparent brokered interception — the showcase |
| SSH | Operator, or intruder already using a Mirage-fronted bastion | Backend selection before channel establishment |
| RDP | Controlled lab client | Brokered desktop selection before connection |

HTTP is interception; SSH and RDP are controlled broker-entry. Mirage never silently hijacks an arbitrary existing session. Acceptance scenarios preserve this wording.

## 6.3  Transactional outbox relay

State changes never publish to NATS inline. They write an outbox_events row in the same transaction; mirage-outbox-relay publishes.

SELECT event_id, topic, payload FROM outbox_events WHERE published_at IS NULL AND next_attempt_at &lt;= now() ORDER BY created_at FOR UPDATE SKIP LOCKED LIMIT 100; -- lock batch -> publish (event_id as Nats-Msg-Id) -> await ack -> set published_at -> commit. Poll 250ms, woken by NOTIFY.

Publish-before-mark. Delivery is at-least-once; the business effect is once via NATS dedup on event_id plus a processed_events(consumer_name, event_id) row written in the same transaction as each consumer's state change. The NATS dedup window exceeds the maximum retry horizon. Alert after 10 attempts; relay is single-writer per topic.

## 6.4  Bounded AI snapshot

The AI sees a structured, provenance-tagged snapshot — never raw telemetry — with hard size bounds.

| Field | Bound |
| --- | --- |
| case_state | Fixed enum, no free text |
| objective | ≤ 512 B, current only |
| recent_events | Last 50, ≤ 256 B each |
| behaviour_summary | ≤ 2 KB rolling summary |
| skill_profile | band + confidence + ≤ 8 supporting_event_ids |
| sandbox_state | Curated view ≤ 4 KB (never full filesystem) |
| available_artifacts | ≤ 20 (id + type + observation_level + status) |
| allowed_actions | Enum list, policy-permitted only |
| analyst_directives | Last 5, ≤ 512 B each |
| previous_actions | Last 10 (id + type + result + reason) |
| untrusted_intruder_content | ≤ 10 items, ≤ 1 KB each, tagged UNTRUSTED_INTRUDER_OUTPUT |
| Whole snapshot | 16 KB OR 4,000 tokens, whichever first |

Trim order: (1) oldest untrusted content, (2) available_artifacts tail, (3) oldest previous_actions, (4) oldest non-active directives, (5) oldest recent_events. Never trim case_state, objective, allowed_actions, current skill_profile. Every trim recorded in snapshot_trimmed and reported as snapshot_size_bytes / estimated_tokens / trimmed_fields.

## 6.5  Fingerprint checklist (blocking)

A measurable gate, run in the golden-image pipeline and again live before ENGAGING. Baseline is a versioned file with named comparators.

| Check | Comparator | Level |
| --- | --- | --- |
| Hostname / domain | exact | MUST |
| User profiles & SIDs | baseline match | MUST |
| Installed software | required_subset (with ignored patterns) | MUST |
| File timestamps vs hire date | no file predates hire | MUST |
| Processes / services | allowed_set + forbidden_patterns (Mirage*, Spider*) | MUST |
| Network (MAC OUI, DNS, domain) | baseline match | MUST |
| Uptime & event-log continuity | range | SHOULD |
| Decoy service banners | exact per scenario | SHOULD |

Scoring: MUST 100%, SHOULD ≥ 75%. Immediate failure on any visible Mirage-named process/service, any file predating the fictional hire date, or any broker fingerprint inconsistent with the scenario. Output is a signed per-row report (expected, observed, comparator, evidence).

PART 2

Build Order — Stage 0 to 12

Build top to bottom. Do not start a stage until the prior stage's done-check passes. Mechanisms from §6 are referenced, not re-derived.

The one rule Nothing is deferred. Numbering is dependency order, not priority. The two hard pieces — brokered SSH/RDP continuity and autonomous adversary interaction — are done when their acceptance tests pass, like every other step.

## Stage 0 — Foundation

### Step 1 — Shared contracts & schema versioning

Build: /contracts package: event + command envelopes, ULID formats, per-payload schema_version, generated Pydantic + TypeScript types.

Stands on: Nothing. Brick one.

How:

- Monorepo: /contracts/{python,typescript}, /schemas/{events,commands,api}, /fixtures (Appendix A).

- Envelope per Appendix C; payload cap 256 KB (event only; artifact bytes referenced).

- Additive changes compatible; breaking = new schema_version; consumers reject unsupported with a typed rejection.

- CI validates golden fixtures for current + previous versions.

✓ Done when: A versioned event round-trips through generated types; an unsupported schema_version is rejected, not silently accepted.

### Step 1b — NATS streams, consumers, dead-letter

Build: The six streams with retention, dedup, and dead-letter subjects (Appendix D).

Stands on: Step 1.

How:

- Per stream: subjects, retention, max age/size, replicas, durable explicit-ack consumers, retry backoff, *.failed.

- event_id as Nats-Msg-Id; after 5 failures publish to *.failed and ack original; ops alerts on any dead-letter.

- Consumers implement the outbox+idempotency contract (§6.3).

✓ Done when: A poison message reaches dead-letter without blocking the stream; a replayed message yields one effective state change.

### Step 2 — AWS ground (private topology)

Build: Terraform for the five-subnet VPC, VPC endpoints, evidence bucket, IAM, inventory/teardown command.

Stands on: Steps 1–1b.

How:

- Public subnet only for edge; control/endpoint/sandbox/attacker private, no public IPs. S3+Secrets+KMS via VPC endpoints; no NAT.

- Evidence bucket versioning + Object Lock + encryption. Reachability tests prove attacker/sandbox cannot reach control/evidence. Tag Project=mirage.

✓ Done when: terraform apply builds from empty; reachability tests pass; terraform destroy leaves zero resources tagged Project=mirage.

### Step 3 — Trust, enrollment, rotation

Build: step-ca issuing per-agent short-lived certs via one-time tokens.

Stands on: Step 2.

How:

- Separate cert profiles for endpoint, Spider, Controller. Token → keypair → CSR + host fingerprint + build hash → short-lived cert → token invalidated transactionally.

- Auto-renew before 20% lifetime; revoke on sandbox destruction; bind every event + ack to cert identity.

✓ Done when: A test agent enrolls over mTLS, token reuse is rejected, renewal preserves identity, a destroyed sandbox's cert is refused.

## Stage 1 — Telemetry Spine

### Step 4 — Employee endpoint sensing (dev MSI)

Build: Windows employee VM streaming Sysmon + agent telemetry into Elastic via a development WiX MSI.

Stands on: Stage 0.

How:

- Dev MSI installs Sysmon + config, Elastic Agent via Fleet, MirageEndpoint service (enroll, health, bounded local queue with sequence). Hardened in Step 21.

- Versioned Elastic component templates + data-stream mappings applied atomically (Appendix E).

✓ Done when: A test event reaches Elastic p95 < 3 s; the agent buffers ≥ 15 min at peak during a simulated outage.

### Step 4b — Early engineering console

Build: Authenticated /api/v1/{health,agents,events/recent,cases} + Swagger + Kibana panels + CLI health.

Stands on: Step 4.

How:

- Unblocks testing before the Stage-9 dashboard. A synthetic health transaction confirms end-to-end flow; non-admin OIDC roles are refused.

✓ Done when: Engineers confirm agent health and recent events without the real dashboard; stopping any dependency shows unhealthy.

### Step 5 — Sandbox sensing (Spider) + service spec

Build: MirageSpider as a read-only Windows service (Appendix G), ordered case-tagged telemetry.

Stands on: Steps 3–4.

How:

- LocalService account, read-only. Monotonic sequence per cert identity; encrypted local queue. Low-noise, not invisible. Tamper + health high-priority.

✓ Done when: Spider events arrive ordered and case-tagged; sequence survives a 5-min outage with zero loss; runs read-only, not LocalSystem.

## Stage 2 — Case Control

### Step 6 — Case state machine + migrations + outbox

Build: The Postgres lifecycle source of truth, with outbox table + relay (Appendices B, D).

Stands on: Stage 1.

How:

- Tables + migrations before services start; rollback tested. States CREATED→ARMED→MONITORING→STEERING_PENDING→SANDBOX_ACTIVE→ENGAGING→CONCLUDING→EVIDENCE_VERIFYING→EXPORTED→DESTROYED. Optimistic locking (WHERE version = ?).

- Build mirage-outbox-relay per §6.3; every transition writes an audit + outbox event in one transaction.

✓ Done when: A case runs every state and replays with zero conflicting-state bugs and zero duplicate effective events.

### Step 7 — Detection into cases

Build: The adapter turning Elastic/Suricata detections into one correlated case.

Stands on: Step 6.

How:

- Consume detections; dedup; correlate into one case; assign severity + confidence; publish investigation.created via outbox. Adapter never steers. Case creation + steering are operator-approved.

✓ Done when: An alert yields exactly one correlated case with an immutable first lifecycle event.

### Step 7b — Development sandbox target

Build: Minimal Windows sandbox with Spider + Controller + HTTP/SSH/RDP services, so brokers have a real target.

Stands on: Step 5.

How:

- Stand up a dev sandbox (not yet golden) with target services and a fingerprintable profile. Step 9a promotes it to the signed AMI.

✓ Done when: The dev sandbox accepts the three protocols and reports Spider telemetry — a valid steering target exists.

## Stage 3 — Steering (brokered continuity)

### Step 8a — The /route decision API

Build: routing_decisions table + /route endpoint + 1s TTL cache, per §6.1.

Stands on: Stage 2 + Step 7b.

How:

- routing_decisions(case_id, match_key, target, valid_from, valid_until, version) with the overlap-uniqueness constraint. /route returns upstream; default endpoint; unreachable = fail safe + alert; decision recorded on the timeline.

✓ Done when: Given an approved decision, /route returns the sandbox for the matching key and the endpoint otherwise, logging the steering event.

### Step 8b — The three brokers

Build: HTTP (Nginx), SSH (bastion), RDP (RD Gateway) — each a thin /route client with its own acceptance suite (Appendix H).

Stands on: Step 8a.

How:

- HTTP: Nginx auth_request/njs calls /route before upstream selection; Mirage owns TLS; headers/cookies/WebSocket consistent.

- SSH: bastion ForceCommand selector calls /route before opening the backend channel; PTY/env/timing baseline fixed.

- RDP: gateway policy calls /route before establishing the desktop; NLA/clipboard/redirection locked per scenario.

- Backend chosen once, before establishment; fingerprint checklist (§6.5) applies.

✓ Done when: Each protocol routes to the sandbox per decision and passes its own continuity + fingerprint suite; no mid-session migration claim exists.

## Stage 4 — The Sandbox Comes Alive

### Step 9a — Golden image + signed manifest

Build: Packer pipeline producing an approved AMI + KMS-signed manifest.

Stands on: Stage 3.

How:

- Packer: source AMI → install → config → employee profile → fingerprint harness (§6.5) → malware scan → SBOM → capture → KMS-sign manifest → tag AMI with manifest hash. Terraform consumes only approved AMI IDs.

✓ Done when: The pipeline emits a signed, versioned AMI passing the fingerprint harness automatically; Terraform provisions that exact ID.

### Step 9b — Environment Controller + output tagging

Build: MirageEnvironmentController as a restricted Windows service (Appendix G) accepting only structured actions.

Stands on: Step 9a + Step 5.

How:

- Restricted account (never LocalSystem); privilege limited to approved mutation dirs/services. Accepts only the fixed action set (Appendix I). Tags every output REAL_OS_OUTPUT / DECOY_SERVICE_OUTPUT / AI_GENERATED_INTERACTION / ANALYST_MESSAGE. Snapshot, reset, rollback, destruction with cert revocation.

✓ Done when: A structured action executes and rolls back with full audit; every output carries a source tag; soft reset < 3 min, full rebuild < 10 min.

### Step 10 — Deception-quality gate (blocking)

Build: The live fingerprint gate (§6.5) before ENGAGING.

Stands on: Step 9b.

How:

- Run the fingerprint harness live. Any MUST failure blocks advancement. An inconsistent sandbox is worse than none.

✓ Done when: The sandbox passes 100% of MUST checks before any case enters ENGAGING.

## Stage 5 — Evidence

### Step 11 — Evidence pipeline + signed ledger

Build: Hashed-at-acquisition evidence in S3, a Postgres ledger, a KMS-signed export manifest.

Stands on: Stage 4.

How:

- S3 cases/<id>/{raw,artifacts,screenshots,logs,snapshots,exports,manifests}; Object Lock; 'evidence-ready' not 'court-admissible'.

- Ledger row per object (Appendix B). Export: deterministic sort → hash each object → hash manifest → KMS sign (record key ARN + trusted time) → store export as its own evidence event.

✓ Done when: An object is hashed, stored, verified, correlated; export produces a deterministically-sorted KMS-signed manifest; 100% verified before export.

## Stage 6 — The AI

### Step 12 — Behaviour profiling & skill assessment

Build: The rolling, evidence-backed profile feeding the snapshot.

Stands on: Stage 5.

How:

- Profiler: commands, tooling, timing, error recovery, navigation, privilege awareness, sandbox-detection. Maintains the ≤ 2 KB rolling summary. Skill engine: band + confidence + supporting_event_ids, rolling.

✓ Done when: The dashboard shows a live skill estimate with confidence and specific supporting event IDs.

### Step 13 — AI orchestration + policy + injection defence

Build: The bounded snapshot (§6.4), deterministic policy engine, fixed action schema (Appendix I).

Stands on: Step 12.

How:

- Assemble ≤ 16 KB snapshot with trim-and-record. Intruder content tagged UNTRUSTED_INTRUDER_OUTPUT — analysed, never executed.

- Gateway validates exact JSON Schema, strips unknown fields, checks enums/lengths. Deterministic policy authoritative even at high confidence. 10 s timeout → fallback playbook. Strategy OBSERVE→PROFILE→ENGAGE→DEEPEN→VERIFY→CONTAIN→CONCLUDE.

✓ Done when: The AI proposes only structured actions from a bounded snapshot; a planted injection is analysed but never executed; policy decides within 10 s.

## Stage 7 — Artifacts & Canary

### Step 14 — Artifact deployment + observation levels

Build: Drag-and-drop bait feeding with honest per-artifact coverage (Appendix J).

Stands on: Stage 6.

How:

- Upload → libmagic → ClamAV/YARA/oletools → SHA-256 → quarantine → record. Any file uploadable; only policy-approved inert/controlled artifacts deploy.

- Show observation level (L1–L5) before deploy. AI feeds via PLACE_ARTIFACT; controller downloads via short-lived URL, verifies hash, places; Spider records at the available level.

✓ Done when: An uploaded candidate is scanned, hashed, policy-checked, placed; the dashboard shows its observation level; interactions correlate at that level.

### Step 15 — Canary service + classification

Build: Tokens reporting indicators, classified before any attribution (Appendix J).

Stands on: Step 14.

How:

- Serverless collector captures IP, time, UA, path, referrer; signs; feeds evidence. Tokens unique per case + artifact; expiry + revocation.

- Classify every callback IN_SANDBOX / SECURITY_SCANNER / EXTERNAL / UNKNOWN before display.

✓ Done when: A callback opened inside the sandbox is classified IN_SANDBOX and never shown as attacker location; only EXTERNAL carries a network indicator, with uncertainty.

## Stage 8 — The Analyst's Hands

### Step 16 — Analyst guidance channel

Build: High-level objectives that reshape AI strategy.

Stands on: Stage 7.

How:

- Analyst objective → Postgres → analyst.directive → AI acknowledges/queues; converts intent to strategy, does not parrot; proposals link back to the directive.

✓ Done when: A directive appears in the audit trail and demonstrably changes an AI strategy decision.

### Step 17 — Direct analyst intervention (tagged)

Build: The audited channel to message the intruder directly.

Stands on: Step 16.

How:

- Route Dashboard→API→Policy&Audit→Interaction Gateway→approved surface, tagged ANALYST_MESSAGE. Never bypasses policy/audit/rate-limits; preview + confirm for sensitive templates; emergency disable at case + platform level.

✓ Done when: A direct message reaches the sandbox surface tagged ANALYST_MESSAGE, fully attributed and preserved.

## Stage 9 — Seeing It All

### Step 18 — Full SOC dashboard + 2D graph

Build: The real console over one shared node/edge model.

Stands on: Stage 8.

How:

- Workspaces: Operations, Investigation, Sandbox, AI Interaction, Evidence Board, Reporting. Cytoscape.js 2D. Real-time via SSE/WebSocket sending compact read-model updates. AI transparency panel with output tags visible.

✓ Done when: The analyst runs the whole investigation from one screen; sandbox-event-to-dashboard p95 < 2 s.

### Step 19 — 3D relationship graph

Build: The presentation graph, same data model.

Stands on: Step 18.

How:

- Three.js over the identical node/edge model; time filter, clustering, animated flow, case playback, overlays; every node pivots to source evidence.

✓ Done when: The 3D graph renders a filtered case and every node pivots to the same source evidence as 2D.

## Stage 10 — The Output

### Step 20 — Reports & export

Build: The human + machine investigation package.

Stands on: Stage 9.

How:

- Executive summary, timeline, behaviour, skill, indicators, evidence manifest, analyst + AI actions, limitations. Visibly separate observed fact / deterministic correlation / AI inference. PDF/DOCX + JSON; hash + KMS-sign; record export event.

✓ Done when: An export reproduces the full timeline, passes integrity verification, separates fact from inference.

## Stage 11 — Making It Real & Tough

### Step 21 — Hardened installers

Build: Production signed MSIs + Compose package, hardening the dev packages.

Stands on: Stage 10.

How:

- Harden Step 4/5 packages: signed MSI, upgrade + rollback, uninstall, config validation, install reporting, cert revocation, SBOM + hashes. Server install emits a signed report, every unit green.

✓ Done when: All three installers run from clean machines; server install emits a healthy signed report; upgrade/rollback/uninstall work.

### Step 22 — Failure, load & security testing

Build: Proof against the thirteen failure scenarios under numeric targets.

Stands on: Step 21.

How:

- Test: Elastic down, AI down, Spider stops, controller fails, evidence write fails, ordering gap, clock drift, false-positive steering, sandbox fingerprinted, canary absent, analyst disconnect, unsafe artifact, control node compromised.

- Load spine at 1,000 events/s with buffering; prompt-injection tests; full RBAC review. Recovery replays with zero duplicate/missing case events.

✓ Done when: Every failure scenario has a tested response; recovery yields zero duplicate/missing events; injection tests confirm intruder content is never executed.

### Step 22a — Observability

Build: OpenTelemetry so the platform monitors itself (Appendix K).

Stands on: Step 22.

How:

- Instrument every request, NATS message, DB transaction, sandbox command. Collect the metric set in Appendix K; wire the alert thresholds.

✓ Done when: A killed worker or lagging consumer raises an alert within threshold, with a trace pinpointing the failing unit.

## Stage 12 — Handover

### Step 23 — Automated teardown

Build: Clean case closure + infrastructure teardown leaving nothing behind.

Stands on: Step 22a.

How:

- Conclude → drain queues (record gaps) → final snapshot → verify 100% evidence → sign report + manifest → revoke sandbox/temp certs → destroy sandbox + temp resources. Automated inventory confirms only configured evidence remains.

✓ Done when: Teardown leaves zero resources tagged Project=mirage except configured evidence; revoked identities cannot reconnect.

### Step 24 — Full end-to-end acceptance

Build: The whole scenario, once, from the dashboard.

Stands on: Everything above.

How:

- Provision from empty → install all three packages → run the brokered Kali→Windows scenario → one correlated case → approve steering → sandbox engages → AI adapts within policy → deploy artifact → trigger the three canary classifications → 2D/3D parity → conclude → signed export → teardown.

- Execute the numeric Definition of Done; attach results; repeat once after a clean teardown/provision cycle.

✓ Done when: The entire scenario runs from the dashboard, the signed evidence package verifies independently, every numeric line passes. Build accepted.

PART 3

Engineering Reference

The concrete detail an engineer needs at the keyboard. Everything referenced from Parts 1–2 is defined here.

# Appendix A — Repository & Package Layout

mirage/ contracts/ # shared, imported everywhere (Step 1) python/ # generated Pydantic models typescript/ # generated TS types schemas/ events/ commands/ api/ # JSON Schema, source of truth fixtures/ # golden valid/invalid/old-version samples services/ mirage-api/ mirage-worker/ mirage-outbox-relay/ mirage-agent-ingestion/ mirage-sandbox-gateway/ mirage-artifact-scanner/ mirage-report-worker/ agents/ mirage-endpoint/ mirage-spider/ mirage-env-controller/ canary/ # serverless collector (API GW + Lambda) dashboard/ # React + Next.js infra/ terraform/ packer/ compose/ migrations/ tests/ # acceptance, load, failure, injection

Generation rule: Pydantic and TypeScript types are generated from the JSON Schemas in /schemas. Nobody hand-writes a model that duplicates a schema.

# Appendix B — PostgreSQL Data Model

Postgres owns workflow state. Every state-changing transaction also writes an audit row and (where it emits an event) an outbox row.

| Table | Purpose | Key fields |
| --- | --- | --- |
| cases | Investigation aggregate | case_id, state, version, severity, owner, created_at |
| sessions | Endpoint/sandbox engagement | session_id, case_id, protocol, broker_id, status |
| case_state_transitions | Immutable lifecycle history | from_state, to_state, actor, reason, correlation_id |
| routing_decisions | Steering targets (§6.1) | case_id, match_key, target, valid_from, valid_until, version |
| agents | Endpoint/sandbox identities | source_id, role, build_hash, certificate_serial, last_seen |
| sandbox_instances | Disposable runtime state | sandbox_id, image_id, state_version, network_identity |
| analyst_directives | Analyst→AI objectives | directive_id, status, priority, expiry, applied_action_ids |
| ai_proposals | Validated model proposals | proposal_id, snapshot_hash, model, action_type, confidence |
| policy_decisions | Deterministic decisions | policy_version, decision, reasons, constraints |
| sandbox_actions | Command lifecycle | action_id, expected_state_version, status, rollback_action_id |
| artifacts | Upload + scan record | artifact_id, hashes, type, scan_results, observation_levels |
| evidence_objects | Evidence ledger | evidence_id, sha256, source_id, source_sequence, s3_version_id, verification_status, related_event_ids |
| processed_events | Idempotency state | consumer_name, event_id, processed_at, result_hash |
| outbox_events | Transactional publication | event_id, topic, payload, created_at, published_at, attempts, next_attempt_at |
| audit_events | Immutable audit | actor, action, target, time, correlation_id |
| users / roles | Identity & RBAC | subject, role, permissions |

Keys: PRIMARY KEY (event_id) on outbox_events; PRIMARY KEY (consumer_name, event_id) on processed_events; unique overlap constraint on routing_decisions(match_key) during validity. Optimistic locking via cases.version.

# Appendix C — Event & Command Envelopes

Event envelope (every telemetry, lifecycle, evidence, audit event):

{ event_id: ULID, event_type: string, schema_version: string, event_time: RFC3339, ingest_time: RFC3339, case_id: ULID¦null, session_id: ULID¦null, source_id: string, sequence: int, actor_type: enum, integrity: {sha256}, classification: enum, payload: { ... ≤ 256 KB } }

Command envelope (every structured sandbox action):

{ command_id: ULID, command_type: enum, schema_version: string, case_id: ULID, sandbox_id: string, expected_state_version: int, issued_by: enum(AI¦ANALYST¦SYSTEM), policy_decision_id: ULID, params: { ... }, expires_at: RFC3339 }

Rules: ULIDs uppercase canonical; times UTC with milliseconds; sequence monotonic per certificate identity; unknown fields rejected; unsupported major schema_version produces a typed rejection and never enters NATS or Elastic.

# Appendix D — NATS Streams & Delivery

| Stream | Subjects | Retention / dedup |
| --- | --- | --- |
| MIRAGE_TELEMETRY | telemetry.endpoint.*, telemetry.sandbox.* | Limits, 24h, dedup event_id |
| MIRAGE_LIFECYCLE | investigation.*, steering.* | Limits, dedup event_id |
| MIRAGE_ACTIONS | ai.proposal, policy.decision, sandbox.command, sandbox.result | Limits, dedup event_id |
| MIRAGE_EVIDENCE | evidence.created, evidence.verified, canary.callback | Limits, dedup event_id |
| MIRAGE_AUDIT | audit.*, analyst.* | Limits, long retention |
| MIRAGE_HEALTH | system.health, agent.heartbeat | Limits, short retention |

Every consumer is durable with explicit ack, exponential-backoff retry, and a *.failed dead-letter after 5 failures. Delivery is at-least-once; business effect is once via the outbox+processed_events contract (§6.3). Dedup window exceeds the maximum retry horizon.

# Appendix E — Elastic Data Streams

| Data stream | Holds |
| --- | --- |
| mirage-telemetry-endpoint | Sysmon + OS telemetry from the employee VM |
| mirage-telemetry-sandbox | Spider telemetry, case-tagged |
| mirage-alerts | Elastic Defend + Suricata detections |
| mirage-actions | AI actions + policy decisions (searchable) |
| mirage-evidence-meta | Evidence metadata (bytes stay in S3) |
| mirage-audit | Audit events |
| mirage-readmodel | Dashboard read models / graph documents |

Versioned component templates (common, process, file, network, ai-action, evidence) applied atomically. Variable AI output goes in a controlled flattened object — arbitrary keys never enter mappings. Dashboards read read-models, not raw unbounded streams.

# Appendix F — API & Sandbox Command Contracts

Every API defines: request schema, response schema, auth, authorization, idempotency key, error codes, audit behaviour, rate limit, max body, timeout, retry. Representative surfaces:

| Endpoint | Purpose | Notes |
| --- | --- | --- |
| POST /api/v1/enroll | Agent enrollment | One-time token; returns short-lived cert |
| POST /api/v1/agents/{id}/heartbeat | Health | mTLS; updates last_seen |
| GET /route | Broker backend selection | match_key → ENDPOINT¦SANDBOX; 1s cache |
| POST /api/v1/cases/{id}/steer | Approve steering | Writes routing_decisions; audited |
| POST /api/v1/cases/{id}/artifacts/{aid}/deploy | Deploy bait | Idempotency-Key ULID; mode enum; policy-gated |
| POST /api/v1/cases/{id}/directive | Analyst guidance | Stored + published analyst.directive |
| POST /api/v1/cases/{id}/message | Direct intervention | Tagged ANALYST_MESSAGE; preview+confirm |
| POST /api/v1/cases/{id}/export | Signed evidence export | KMS-signed manifest; 100% verified first |

Sandbox commands (via mirage-sandbox-gateway over WSS) use the command envelope (Appendix C) and the fixed action set (Appendix I). Unknown fields and unsupported versions are rejected.

# Appendix G — Windows Service Specifications

| Attribute | MirageSpider | MirageEnvironmentController |
| --- | --- | --- |
| Purpose | Observe (read-only) | Mutate sandbox via structured actions |
| Account | LocalService | Dedicated restricted service account |
| Privilege | Read telemetry only | Only approved mutation dirs/services |
| Never | Writes to sandbox | Runs as LocalSystem |
| Channel | mTLS → Agent Ingestion | Outbound WSS → Sandbox Gateway |
| Local state | Encrypted queue, sequence store | Action journal + rollback definitions |
| Lifecycle | install/upgrade/rollback/uninstall, tamper response defined | Same, plus per-action rollback |

If the Controller fails, observation continues. If the Spider fails, adaptive actions freeze. The two are never combined.

# Appendix H — Protocol Broker Specifications

### H.1 HTTP/HTTPS (Nginx)

Nginx accepts the connection from the start and calls /route (auth_request/njs) before upstream selection. Mirage owns TLS termination for the lab hostname; certificate, ciphers, ALPN, HSTS, cookie attributes, redirects, headers and error pages are consistent across both upstreams. WebSocket upgrades, body limits, timeouts, source-forwarding headers and access logging are explicit. Acceptance: login/session valid, no backend-only header leaks, source correlation preserved, rollback selects the safe upstream for the next connection.

### H.2 SSH (OpenSSH bastion)

The bastion owns the external host key and lab auth. A backend selector (ForceCommand) calls /route before the server channel opens. PTY dimensions, terminal type, locale, keepalive, auth methods, banners, command timing and disconnect messages are specified and compared. No claim that an established SSH connection is moved. Acceptance: a new session or controlled reconnect enters the selected sandbox, fingerprints match, failure falls back without exposing management.

### H.3 RDP (Windows RD Gateway)

The RD Gateway is the public endpoint. Mirage selects employee or sandbox desktop before the backend RDP connection is established. NLA, certificate, gateway policy, user mapping, resolution, graphics policy, clipboard, drive redirection, audio, printer and reconnect are locked per scenario. Acceptance: the controlled client connects through the gateway, receives the expected desktop, and all broker + backend events correlate to one session.

# Appendix I — AI Snapshot, Policy & Action Schema

Snapshot bounds are in §6.4. The AI emits only these structured actions; the deterministic policy engine decides execution.

| Action | Required params | Default approval |
| --- | --- | --- |
| PLACE_ARTIFACT | artifact_id, destination, expected_hash, visible_metadata | Auto only for approved inert artifact + allowed path |
| MOVE_ARTIFACT | artifact_id, source, destination | Auto within decoy roots |
| CREATE_DECOY_DIRECTORY | path, metadata_profile | Auto within decoy roots |
| CHANGE_VISIBLE_METADATA | target, approved_fields, prior_state | Manual for identity-critical fields |
| DISPLAY_MESSAGE | surface, content, output_tag | Policy + rate limited |
| ENABLE/DISABLE_DECOY_SERVICE | service_id, config_profile | Manual unless scenario-preapproved |
| REQUEST_SNAPSHOT | reason, retention_class | Auto if storage healthy |
| ROLLBACK_ACTION | target_action_id | Auto when rollback definition exists |
| CONCLUDE_SESSION | reason | Analyst approval required |

The gateway validates exact JSON Schema, strips unknown fields, checks enums/lengths, rejects unsupported actions. Model output is never a shell command. Policy is authoritative even at high model confidence; 10 s timeout → deterministic fallback.

# Appendix J — Canary Classification Matrix

Observation levels (shown before deployment) and callback classification (applied before any attribution).

| Level | Meaning |
| --- | --- |
| L1 | Filesystem lifecycle: create, open, copy, rename, delete |
| L2 | Process launched from the file |
| L3 | Canary callback with classified source |
| L4 | Application-specific event (e.g. archive entry) where supported |
| L5 | Content-level, via a controlled adapter |

| Classification | Rule | Dashboard treatment |
| --- | --- | --- |
| IN_SANDBOX_CALLBACK | Source matches sandbox ENI/proxy/NAT/Mirage infra | Operational only; no attacker location |
| SECURITY_SCANNER_CALLBACK | Matches configured scanner (email/AV/gateway/browser) | Scanner signal; no attribution |
| EXTERNAL_CALLBACK | Valid token, outside known infra + scanners | Network indicator with confidence + VPN/proxy uncertainty |
| UNKNOWN_SOURCE_CALLBACK | Valid token, signals insufficient/conflicting | Analyst review required |

Callbacks are compared against the current infrastructure-source set before display. Mirage never presents its own subnet as the attacker's location.

# Appendix K — Observability & Alert Thresholds

OpenTelemetry traces, metrics and structured logs (no secrets, no raw intruder content in logs). Collect and alert:

| Signal | Alert threshold |
| --- | --- |
| Critical worker loss | < 60 s |
| NATS consumer lag | > 10,000 msgs or 30 s |
| Agent heartbeat warning / offline | 30 s / 90 s |
| Certificate expiry | at 30% lifetime remaining |
| API latency / error rate | p95 + error-rate SLO panels |
| Elastic indexing failures | any, correlated to case |
| Evidence verification failures | any |
| S3 write errors | any |
| AI request latency / failure rate | panel + timeout at 10 s |
| Clock offset | monitored (ordering depends on it) |

# Appendix L — Resource Sizing & Lab Cost Control

Two profiles. Build lean; accept at spec. The numeric Definition of Done is measured on Profile B.

| Role | Profile A (dev) | Profile B (acceptance) |
| --- | --- | --- |
| Ubuntu control | t3.xlarge (4/16) | m5.2xlarge (8/32) |
| Windows employee | t3.large (2/8) | m5.xlarge (4/16) |
| Windows sandbox | t3.xlarge (4/16) | m5.2xlarge (8/32) |
| Kali | t3.medium (2/4) | t3.large (2/8) |
| Elastic heap | 6 GB | 12–16 GB |
| Approx running cost | ~$0.59/hr | ~$1.60/hr |

The cost trap is storage, not compute The full sizing implies ~670–740 GB of EBS — roughly $55/month that bills even when every instance is stopped. Build on Profile A with lean disks (≈230 GB) and 7-day Elastic ILM. Destroy between sessions; snapshot only what must persist. Billing alarms at $20/$50/$80. Figures are approximate US on-demand rates — confirm in the AWS calculator for your region. A workable plan: ~15 dev sessions on A + one acceptance run on B + storage ≈ $94 of a $100 credit.

PART 4

Acceptance

# Numeric Definition of Done

Complete only when every line is true, measured on Profile B.

| Measure | Target |
| --- | --- |
| Endpoint event → Elasticsearch | p95 < 3 s |
| Sandbox event → dashboard | p95 < 2 s |
| Agent local buffering | ≥ 15 min at peak |
| Event loss (5-min control-plane outage) | Zero confirmed |
| Duplicate effective case events after replay | Zero |
| Telemetry burst | 1,000 events/s with buffering |
| AI action timeout → fallback | 10 s |
| AI snapshot size | ≤ 16 KB / 4,000 tokens, trims recorded |
| Artifact max upload | 250 MB enforced |
| Ordinary artifact deployment | p95 < 30 s after scan |
| Evidence verified before export | 100% |
| Certificate renewal | before 20% lifetime remains |
| Sandbox soft reset / full rebuild | < 3 min / < 10 min |
| Critical worker alert | < 60 s |
| Agent heartbeat warning / offline | 30 s / 90 s |
| NATS consumer-lag alert | > 10,000 msgs or 30 s |
| Fingerprint MUST checks | 100% pass, blocking |
| Prompt injection executed as command | Never (0) |
| Internal/scanner canary as attacker | Never (0) |
| Teardown temporary resources | Zero tagged Project=mirage |
| Mid-session migration claim | None in code, UI, or docs |

# Start-Work Checklist

- Billing alarms at $20 / $50 / $80 before Stage 0 (idle EBS is the silent killer).

- Tag Project=mirage on every resource from the first Terraform apply.

- Everyone building has read §6 — the five mechanisms are not re-decided per stage.

- This document is the only source of truth; earlier manuals are design history.

- Development uses Profile A; acceptance (Step 24 + load) uses Profile B — recorded as a decision.

- Repo skeleton created with /contracts first — Step 1 is literally the first code.

This is the final document Everything needed to begin production is here: architecture, the five pinned mechanisms, the full build order, the data model, the event/command/API/broker/service/action contracts, canary and observability, sizing and cost, and the numeric acceptance bar. Nothing is left to add one-by-one. The next artifact is not a document — it is Step 1, the /contracts package, the first real code.